# TEST PLAN FOR VALIDATING ISBN NUMBER (IsValidISBN13 API)

Created by: Vineet Verma
 Date: 26-Nov-2025

# 1. Objective

This document outlines the test plan for validating the ISBN Number using the IsValidISBN13 API provided by DAEHosting SOAP Web Service.
 The objective is to ensure:

- The API accurately validates 13-digit ISBN numbers.

- API handles valid, invalid, boundary, and error conditions efficiently.

- Response format (SOAP 1.1, SOAP 1.2, JSON) works as expected for developers, QA engineers, and integrators (Target Audience).

# 2. Scope

### Features to be tested

- API functionality: ISBN validation logic for 13-digit numbers

- Response schema validation

- Error handling (missing parameters, wrong format)

- HTTP status code behavior

- SOAP envelope structure validation

- JSON request/response validation

- Performance for repeated or load requests

### Types of Testing

- Manual Testing

- Automated Testing (Postman/Newman, SOAP UI)

- Performance Testing

- Accessibility Testing (Developer-friendly error messages)

### Environments

Different browsers (for documentation testing), OS, and devices.

### Evaluation Criteria

- Total defects reported

- Time taken for execution

- Response correctness

- API reliability and availability

### Team Roles

- Test Lead – Planning, tracking

- Tester(s) – Execution, reporting

- Developer(s) – Fixing defects

- Stakeholders – Review & approval

# 3. Inclusions

- Complete functional validation of API

- Verification of correct and incorrect ISBN numbers

- Request & response structure validation (SOAP 1.1 & 1.2 & JSON)

- Test Objectives:

  - Identify incorrect checksum handling

  - Validate system robustness

  - Ensure all required fields work correctly

# 4. Exclusions

- UI Testing (No UI involved)

- Non-ISBN related API endpoints from same service

- Testing of database or backend logic (not accessible)

- Non-functional tests beyond basic performance

# 5. Test Environments

### Operating Systems

- Windows 10, 11

- macOS

- Linux (Ubuntu)

### Browsers

- Google Chrome

- Mozilla Firefox

- Microsoft Edge

### Devices

- Desktop

- Laptop

- Tablet (documentation view only)

### Network Connectivity

- Wi-Fi

- Broadband

- Mobile hotspot

### Hardware / Software Requirements

- Minimum 4 GB RAM

- Postman, SOAP UI

- Browser for documentation access

### Security Protocols

- HTTP/HTTPS

- SSL certificates (as provided by service)

### Access Permissions

- Tester: Execute requests

- Developer: API debugging

- Stakeholders: Read-only

# 6. Defect Reporting Procedure

### Criteria for Identifying Defects

- Wrong boolean result

- Incorrect status code

- Malformed SOAP response

- Wrong checksum logic

- JSON schema mismatch

### Reporting Steps

- Log defect in JIRA

- Provide reproduction steps

- Attach request/response logs

- Attach screenshots from Postman or SOAP UI

### Triage Levels

- Critical: API down or wrong validation

- High: Wrong response format

- Medium: Slow response

- Low: Documentation issue

### Tracking Tools

- JIRA

- Excel Test Log

### Roles

- Testers: Identify & log

- Developers: Fix

- Test Lead: Review & assign

### Metrics

- Number of defects

- Fix turnaround time

- Reopening percentage

# 7. Test Strategy

### Step 1: Test Case Creation

Techniques used:

- Equivalence Partitioning

- Boundary Value Analysis (12 digits, 13 digits, 14 digits)

- Error Guessing

- Decision Table Testing

### Step 2: Testing Procedure

- Smoke Testing: Basic valid ISBN check

- In-depth Testing: Full test case execution

- Multi-environment execution

- Defect logging

### Types of Testing

- Smoke Testing

- Regression Testing

- Retesting

- Functionality Testing

- Negative Testing

### Step 3: Best Practices

- Shift Left: early review of request formats

- End-to-End flow execution

- Exploratory Testing

# 8. Test Schedule

| Task | Duration | Dates |
| --- | --- | --- |
| Test Plan Creation | 1 Day | 27-Nov-2025 |
| Test Case Design | 2 Days | 28–29 Nov-2025 |
| Test Execution | 2 Days | 30 Nov–1 Dec-2025 |
| Reporting & Closure | 1 Day | 2-Dec-2025 |

# 9. Test Deliverables

- Test Plan

- Test Scenarios

- Test Cases

- Execution Report

- Defect Report

- Test Summary Report

# 10. Entry & Exit Criteria

### Requirement Analysis

Entry: API documentation received
 Exit: Requirements understood

### Test Execution

Entry: Signed-off test cases, working API endpoint
 Exit: Test case execution completed, defect reports generated

### Test Closure

Entry: All test documentation ready
 Exit: Test summary report submitted

# 11. Tools

- JIRA – Defect tracking

- Mind Map – Scenario planning

- SOAP UI – SOAP testing

- Postman – JSON testing

- Excel/Word – Documentation

- Snipping Tool – Screenshots

# 12. Risks & Mitigations

| Risk | Impact | Mitigation |
| --- | --- | --- |
| API server down | High | Retry, notify team |
| Incorrect documentation | Medium | Cross-check via testing |
| Limited test window | Medium | Parallel execution |
| Network issues | Low | Use alternate network |

# 13. Approvals

Documents requiring approval:

- Test Plan

- Test Scenarios

- Test Cases

- Test Reports

Approved By:

- Client / QA Lead / Project Manager